PROJECT CHARTER

Pipeline - AI-Powered Job Search Tracker

Version 1.0  |  April 2026  |  Blake Gorski

| Project Name | Pipeline - Job Search CRM & Analytics Platform |
| --- | --- |
| Project Manager | Blake Gorski |
| Start Date | April 2026 |
| End Date | May 2026 |
| Status | Deployed - Active |
| Live URL | https://job-pipeline-virid.vercel.app |
| Repository | github.com/blakegorski/job-pipeline |

# 1. Project Purpose and Objectives

Pipeline was initiated to solve a real problem faced by graduating college students: managing a high-volume job search with no centralized system. Most applicants rely on spreadsheets or memory to track applications, follow-ups, and interview stages, resulting in missed opportunities and disorganized outreach.

This project delivers a full-stack web application that functions as a lightweight CRM for job seekers, with integrated AI assistance and real-time analytics.

## Objectives

- Deliver a deployed, publicly accessible job application tracking tool

- Implement a relational data schema supporting full CRUD operations via Supabase

- Build an analytics dashboard surfacing response rates, funnel conversion, and application volume by month

- Integrate the Anthropic Claude API to generate AI-powered follow-up emails and interview preparation questions

- Complete delivery within a 4-week sprint cycle using Agile methodology

# 2. Scope

## In Scope

- React frontend with multi-view navigation (Tracker and Analytics)

- Supabase PostgreSQL database with applications table

- Five pipeline stages: Applied, Phone Screen, Interview, Offer, Rejected

- Follow-up flag logic for applications with no movement after 7 days

- AI-generated follow-up emails via Claude API edge function

- AI-generated interview prep questions for Interview-stage applications

- Deployment to Vercel with environment variable management

- GitHub version control with commit history across all sprints

## Out of Scope

- User authentication and multi-user support (planned future enhancement)

- Mobile native application

- Email sending integration (generation only, not delivery)

- Resume parsing or job board integrations

# 3. Stakeholders

| Stakeholder | Role | Involvement |
| --- | --- | --- |
| Blake Gorski | Project Manager / Developer | Sole contributor - managed scope, design, development, and deployment |
| Hiring Managers | End Audience | Portfolio reviewers evaluating technical and PM capabilities |
| WSU MIS Program | Academic Context | Project aligns with B.S. Management Information Systems capstone competencies |

# 4. Constraints and Assumptions

## Constraints

- Solo developer - all design, development, testing, and deployment handled by one person

- Zero budget - all tools used are free-tier (Supabase, Vercel, Anthropic API credits)

- 4-week delivery window aligned with graduation timeline

- Anthropic API key exposed in client in development; mitigated via Vercel Edge Function in production

## Assumptions

- Supabase free tier sufficient for single-user data volume

- Vercel free tier sufficient for deployment and edge function execution

- Claude API costs remain negligible at single-user usage levels

- Browser-based application sufficient; native mobile not required

# 5. Deliverables

| Sprint | Deliverable | Status | Week |
| --- | --- | --- | --- |
| 1 | Core tracker UI, Supabase schema, CRUD operations, local deployment | Complete | Week 1 |
| 2 | Analytics dashboard - monthly bar chart, pipeline funnel, summary stats | Complete | Week 2 |
| 3 | Claude API integration - follow-up email generator, interview prep, edge function security | Complete | Week 3 |
| 4 | Vercel deployment, GitHub CI/CD, PM documentation, README | Complete | Week 4 |

# 6. Technical Architecture

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React + Vite | Component-based UI with fast HMR development |
| Database | Supabase (PostgreSQL) | Persistent application data with real-time client |
| AI Layer | Anthropic Claude API | Follow-up email and interview prep generation |
| Backend | Vercel Edge Functions | Secure server-side API key handling |
| Hosting | Vercel | Auto-deploy on GitHub push, global CDN |
| Version Control | GitHub | Full commit history across all sprints |

# 7. Success Criteria

- Application deployed and accessible at public URL

- All CRUD operations functional and persisted in Supabase

- Analytics dashboard rendering accurate data from live database

- Claude API generating context-aware follow-up emails and interview questions

- API key secured via server-side edge function - not exposed in client bundle

- Full sprint history documented in GitHub commit log

- PM documentation complete and included in project repository

# 8. Approval

| Name | Role | Date |
| --- | --- | --- |
| Blake Gorski | Project Manager | April 2026 |

Pipeline Project Charter  |  v1.0  |  Confidential