SPRINT RETROSPECTIVE

Pipeline - AI-Powered Job Search Tracker

4-Sprint Delivery  |  April 2026  |  Blake Gorski

# Project Summary

Pipeline is a full-stack job search CRM built and deployed over four one-week sprints. The project was managed solo using Agile sprint methodology, with each sprint producing a working, testable increment of the application. This document captures what was planned, what was delivered, what went wrong, and what was learned across all four sprints.

| Sprint | Focus | Key Deliverable | Status | Week |
| --- | --- | --- | --- | --- |
| 1 | Foundation | Tracker UI + Supabase database + CRUD | Complete | Week 1 |
| 2 | Analytics | Dashboard with funnel, bar chart, stats | Complete | Week 2 |
| 3 | AI Integration | Claude API - follow-up emails + interview prep | Complete | Week 3 |
| 4 | Deployment + Docs | Vercel deploy, edge function security, PM docs | Complete | Week 4 |

# Sprint 1 - Foundation

Sprint 1  - Core Tracker + Database   Week 1

## What Was Planned

- Scaffold React + Vite project

- Connect Supabase PostgreSQL database

- Build application tracker UI with status stages

- Implement add, update status, and delete operations

- Deploy locally and verify database connectivity

## What Was Delivered

- React + Vite project scaffolded and running locally

- Supabase applications table created with correct schema (id, company, role, status, date_applied, created_at)

- Full CRUD operations functional and persisted

- Five pipeline stages implemented: Applied, Phone Screen, Interview, Offer, Rejected

- Follow-up flag logic for applications idle 7+ days

- Filter by stage with live counts

## What Went Wrong

- Node.js was not installed - required troubleshooting before any development could begin

- Windows PowerShell execution policy blocked npm - required policy change before commands could run

- Two separate project folders were created in different directories, causing edits to go to the wrong file for an extended period

- Vite served cached content despite file changes - required understanding of browser cache behavior to resolve

## What Was Learned

- Environment setup is a real project phase - it requires time budgeting just like development

- Always verify the working directory before editing files

- Hard refresh and DevTools are essential debugging tools for frontend development

# Sprint 2 - Analytics Dashboard

Sprint 2  - Data Visualization + Reporting   Week 2

## What Was Planned

- Add Analytics view with tab navigation

- Build applications-by-month bar chart from live data

- Build pipeline funnel showing stage conversion rates

- Add summary stat cards for total applications and response rate

## What Was Delivered

- Tracker / Analytics tab navigation added to header

- Bar chart rendering application volume grouped by month

- Pipeline funnel with percentage conversion per stage

- Response rate calculation - any stage beyond Applied counts as a response

- Summary cards: total applications and response rate

## What Went Wrong

- Funnel bars overflowed past 100% when test data had more interviews than applied applications - baseline logic was flawed

- The bug was caught during deployment testing and fixed by changing the baseline to the maximum count across all stages rather than Applied alone

## What Was Learned

- Edge cases in data visualization need explicit testing - especially when users can manually change statuses

- Using real test data earlier in development surfaces bugs that synthetic data misses

# Sprint 3 - AI Integration

Sprint 3  - Claude API + Follow-up Generation   Week 3

## What Was Planned

- Integrate Anthropic Claude API for AI-generated follow-up emails

- Add interview prep question generation for Interview-stage applications

- Build AI output modal with copy-to-clipboard functionality

- Secure API key via server-side function

## What Was Delivered

- Follow-up email generator on every application row

- Interview prep generator visible only on Interview-stage applications

- AI modal with loading state, formatted output, and one-click copy

- Vercel Edge Function created to proxy all Anthropic API calls server-side

- API key moved from client environment variables to server-only environment variable

## What Went Wrong

- Initial implementation exposed the Anthropic API key in the client bundle - a security vulnerability caught before public deployment

- Required refactoring claude.js to route through a backend edge function instead of calling Anthropic directly from the browser

## What Was Learned

- API key security must be planned before deployment, not after - client-side keys are visible to anyone who inspects the network tab

- Edge functions are the correct pattern for any third-party API calls that require secret credentials

- Security requirements should be part of the definition of done from sprint planning

# Sprint 4 - Deployment and Documentation

Sprint 4  - Vercel Deploy + PM Artifacts   Week 4

## What Was Planned

- Deploy application to Vercel with environment variables

- Connect GitHub repository for CI/CD auto-deploy

- Write Project Charter

- Write Sprint Retrospective

- Write public-facing README for GitHub

## What Was Delivered

- Application deployed and live at https://job-pipeline-virid.vercel.app

- GitHub push triggers automatic Vercel redeploy in under 60 seconds

- Environment variables secured in Vercel dashboard (not in codebase)

- Project Charter completed covering scope, stakeholders, architecture, and success criteria

- Sprint Retrospective completed across all four sprints

- README written for GitHub with setup instructions and feature overview

## What Went Wrong

- Git was not installed on the development machine - required separate installation mid-sprint

- Git identity configuration was required before first commit could be made

## What Was Learned

- Development environment dependencies should be fully inventoried before sprint 1 begins

- PM documentation is most accurate when written immediately after delivery - not weeks later

# Overall Retrospective

## What Went Well

- All four sprints delivered working increments on schedule

- Security vulnerability identified and resolved before public deployment

- Real bugs discovered through actual usage (funnel overflow) rather than after launch

- Full CI/CD pipeline operational - push to deploy in under 60 seconds

- AI integration delivered meaningful functionality, not just a demo

## What Would Be Done Differently

- Inventory all environment dependencies (Node, Git, npm) before writing a single line of code

- Plan API security architecture before integration sprint, not during

- Use a single working directory from the start - folder confusion cost significant debugging time

- Write sprint planning notes at the start of each sprint, not just retrospectives at the end

## Planned Future Enhancements

- User authentication - multi-user support via Supabase Auth

- Notes field per application for tracking interview details

- Email integration - send generated follow-ups directly from the app

- Resume upload and AI-powered tailoring suggestions per job description